Sprint Report 1

Sprint Period: (1/29/26 - 2/12/26)

Team:

- Product Owner- Sam F. Collins

- Scrum Master- Joshua L. Belfield

- Programmers- Joshua Poteet, Riley Owen

Sprint Goals:

Goal 1- This week we attempted to establish a baseline for a menu, maneuverable space, and sample combat that are managed by the game manager class to interact with one another.

| Developers | User Stories |
| --- | --- |
| Sam Collins | As a user, I want options in combat so I can strategize while in combat. (1 story point) |
| Joshua Belfield | As a user, I want a main menu so I can start the game and view settings before starting the game. (1 story point) |
| Riley Owen | As a user, I would like to have some assets to represent objects and environments in the game.(1 story point) |
| Joshua Poteet | As a user, I want to be able to control my character around the game’s setting so I can interact with the game better. (2 story points) |

Sprint Duration:

The duration of sprint 1 consisted of-

4 team members, 6 hours/week, 2.5 week sprint = 60 team hours spent on the project

Tasks Performed:

- Project Concept Complete-

We unanimously decided on what are project will be and made our first requirements and user stories

- Development Environment Setup-

The development environment for our project was completed, all of us now have compatible versions of Godot installed and working on our machines, and our github repo is up and running.

- Game Manager Script-

We developed a script to aid in combining our three game states, main menu, overworld, and battle, as well as transitioning between them.

- Main Menu Prototype

- Overworld Prototype

- Question Battle Prototype

Challenges Faced:

We faced the challenge of trying to coordinate the project with one another, even during the unintended break that happened at ETSU due to the snow. The snow prevented our group from meeting together in person to be able to work on the project together. Thankfully, we were able to get the tasks that we were given at the start of the week done quick enough that we could start putting some of it together when we goto together on Feb 12th.

Sprint Review:

Was the sprint goal achieved? Yes/No: Provide details.

Yes, our sprint goal was achieved. The menu, traversable space/overworld, and combat prototypes were completed, and they are able to interact via our game manager script.

Feedback from Customers/Stake holders/Product owner, etc.

We are steadily approaching a fully complete prototype of our game now. We have developed the main menu, overworld, and battle prototypes, and our current task is stitching them all together into a complete prototype. Each piece is already separately playable, and with our game manager script to help manage transitions between each of these states, I think we’re in great shape and way ahead of schedule in the best way possible.

- Sam Collins

Focus for next sprint

Flesh out environment, interactions, menu, and combat.