Sprint Report 2

Sprint Period: (2/17/26 - 2/20/26)

Team:

- Product Owner- Joshua L. Belfield

- Scrum Master- Sam F. Collins

- Programmers- Joshua Poteet, Riley Owen

Sprint Goals:

Goal 1- Combine main menu, overworld, and battle components into a coherent and playable prototype.

| Developers | User Stories |
| --- | --- |
| Sam Collins | As a user, I want a coherent game that flows seamlessly between its different states. (1 story point) |
| Joshua Belfield | As a user, I want a main menu so I can start the game and view settings before starting the game. (1 story point) |
| Riley Owen | As a user, I would like to have some assets to represent objects and environments in the game.(1 story point) |
| Joshua Poteet | As a user, I want to be able to control my character around the game’s setting so I can interact with the game better. (2 story points) |

Sprint Duration:

The duration of sprint 1 consisted of-

4 team members, 6 hours/week, 1 week sprint = 24 team hours spent on the project

Tasks Performed:

- Used the game manager to combine the main menu, overworld, and battle game states.

- The game manager handles transitioning between different game states and scenes.

- Overworld scene

- Settings menu

- Work on the settings menu was started, the full screen and windowed options are functional.

Challenges Faced:

We had some version control issues having to do with some “.import” files and other things and our “.gitignore” file. Other than that, no significant challenges were faced this sprint.

Sprint Review:

Was the sprint goal achieved? Yes/No: Provide details.

Yes. The player can click on the “start” button on the main to transition into overworld gameplay, then transition into a battle.

Feedback from Customers/Stake holders/Product owner, etc.

The product is starting to look a lot more cohesive. The main menu interacts with the rest of the program seamlessly, accessing the main overworld of the game as well as a settings screen as desired. The settings screen even allows you to go to fullscreen mode! The game is flowing smoothly and you can initiate combat after wandering around some. The only thing that I would like to see fixed up is some better graphics for the combat and the camera being fixed, since it’s currently offset a little bit. I think it’d also be nice to get a pause menu created so someone can quit out of the game while it’s started. Other than that, it’s looking good!

Focus for next sprint

Refining our overworld and battle systems, which will include making interactable characters and objects.