Sprint Report 3

Sprint Period: (2/20/26 - 2/27/26)

Team:

- Product Owner- All members.

- Scrum Master- Joshua L. Belfield

- Programmers- Joshua Poteet, Sam F. Collins, Riley Owen

Sprint Goals:

Goal 1- Combine main menu, overworld, and battle components into a coherent and playable prototype.

Goal 2- Refine question engine to allow input, and to have the questions influence gameplay.
Goal 3- Compile useful questions that will be successful at teaching people computer science.

We chose the Pause Menu, Question Importer, and Question Set PBIs. These were chosen as they are most of the remaining PBIs required to complete the basic prototype in alignment with the project timeline.

| Developers | User Stories |
| --- | --- |
| Sam Collins | As a user, I would like to be able to create custom question sets to study with and use them for the game. (5 story points) |
| Joshua Belfield | Scrum master for this sprint. |
| Riley Owen | As a user, I would like to have consistent and attractive visuals to allow easier engagement with the game. (5 story points) |
| Joshua Poteet | As a user, I would like to be able to access a settings and options menu while playing the game. (4 story points) |

Sprint Duration:

The duration of sprint 4 consisted of-

3 team members, 17 team hours.

Tasks Performed:

- Started development on question importer system. Finished design, began implementation. Owned by Sam Collins. Task incomplete. Balancing format for questions for both human readability and computer efficiency was a problem that required solving, did not enough time to complete. Planned Time, 6 hrs. Actual Time, 7 hrs.

- Settings menu was continued somewhat, not finished. (Josh Poteet, Joshua Belfield). Career fair caused issues with project organization, did not have enough time to coordinate. Task incomplete. Planned time 6 hrs, actual time 3 hrs.

- Continued asset production, finished several environment assets. (Riley Owen). Had to make decisions on project aesthetic. Family matters precluded project commitment. Task complete. Planned time 6 hrs, actual times 7 hrs.

Challenges Faced:.

Sprint Review:

Was the sprint goal achieved? Yes/No: Provide details.

No. Time restrictions prevented team members from being able to complete their tasks or overcome the challenges that came up during the sprint.

Feedback from Customers/Stake holders/Product owner, etc.

Product only requires final features before prototype is finished. Only acceptance test conducted was on new assets, as other tasks were not completed. Test conducted consisted of running new assets past product owner(s) (the team members are the product owners in this scenario, as no other client exists). Acceptance tests passed.

Definition of Done Redefined? Adjustments planned?

No. No changes deemed necessary, even with failed sprint.

Focus for next sprint

Completing question importer, ensuring prototype’s functionality and readiness for deadline.

Sprint Retrospective:

Currently no adjustments planned to the process. Velocity approach not deemed necessary, as current goal is prototype functionality and not arbitrary numbers attached to things. We are, however, well on target.

PBI Management Process

No new tasks added. Tasks completed shifted to “Done” column. Definition of ready kept at current, as tasks from this sprint must be completed in next sprint.

Scrum Summaries:

Tuesday Scrum:

Design for question importer started. Some progress made on pause menu. Assets under construction. Running behind due to looming career fair the next day.

Thursday Scrum:

Question importer under construction. Pause menu stagnant due to career fair taking up most of Wednesday. Assets still under construction.

Attendance Record:

Tuesday:

- Josh Poteet, Sam Collins, Joshua Belfield present.

- Riley Owen late due to transit difficulties.

Thursday:

- Josh Poteet, Sam Collins, Joshua Belfield, and Riley Owen present.