Sprint Report 5

Sprint Period: (03/13/26 - 03/27/26)

Team:

- Product Owner- All members.

- Scrum Master- Josh Poteet

- Programmers- Joshua Belfield, Sam F. Collins, Riley Owen

Sprint Goals:

Goal 1-  Complete Question Importer.

Goal 2- Resolve Pause Menu errors.

Goal 3- Continue Asset Production

Goal 4- Create Testing Plan

| Developers | User Stories |
| --- | --- |
| Sam Collins | As a user, I would like to be able to create questions to use with the game, and import question sets into the game. (8 story points) |
| Joshua Belfield | As a user, I would like to be able to pause the game at any point to access options menus, exit the game, or simply suspend the game temporarily. (4 story points) |
| Riley Owen | As a user, I would like all elements in the game to have cohesive and attractive visual elements, taking the form of crafted assets for each component. (6 story points) |
| Joshua Poteet | Scrum master for this sprint. Researched possible testing solutions for the project. |

Sprint Duration:

The duration of sprint 4 consisted of-

4 team members, 20 team hours.

Tasks Performed:

- Question importer completed. Now working on making a GUI for the question importer for ease of use. (Sam Collins, 8 hours)

- Settings menu errors resolved at present. (Joshua Belfield, 3 hours)

- Continued asset production, working on menuing assets. (Riley Owen, 6 hours)

- Testing research. Concluded that manual playtesting is the best solution for game, some unit testing can be conducted for importer system. (Josh Poteet, 3 hours)

Challenges Faced:

Minimal challenges this sprint. Availability of members was fickle, as this project is not their primary obligations. Sprint master effectively lost two days due to family obligation.

Sprint Review:

Was the sprint goal achieved? Yes/No: Provide details.

Yes. All goals achieved, although asset production continues to be ongoing.

Feedback from Customers/Stake holders/Product owner, etc.

Stakeholder (Prof. Shaik) implemented new requirement for project management, more robust testing of product. No other notes.

Definition of Done Redefined? Adjustments planned?

No. No changes deemed necessary.

Focus for next sprint

Refining question importer, combat system, production of more assets, implementation of playtesting.

Sprint Retrospective:

Currently no adjustments planned to the process. Velocity approach not deemed necessary, as current goal is prototype functionality and not arbitrary numbers attached to things. We are, however, on target.

PBI Management Process

No new tasks added. Tasks completed shifted to “Done” column. Definition of ready kept at current, as tasks are ongoing as of yet.

Scrum Summaries:

Tuesday Scrum:

Discussions had on project management and goals for next sprint, as well as long-term goals. Design discussions surrounding combat system and menu elements were fruitful.

Thursday Scrum:

SM not present. Notes not taken.

Attendance Record:

Tuesday:

- Josh Poteet, Sam Collins, Joshua Belfield present.

- Riley Owen late due to transit difficulties.

Thursday:

- Sam Collins, Joshua Belfield, and Riley Owen present.