Sprint Report 6

Sprint Period: (03/26/26 - 04/03/26)

Team:

- Product Owner- All members.

- Scrum Master- Riley Owen
Programmers- Joshua Belfield, Sam F. Collins, Joshua Poteet

Sprint Goals:

Goal 1-  Complete Question Importer.

Goal 2- Begin Battle System

Goal 3- Continue Asset Production

Goal 4- Create/Implement Testing Plan

| Developers | User Stories |
| --- | --- |
| Sam Collins | As a user, I would like to be able to create questions to use with the game, and import question sets into the game. (8 story points) |
| Joshua Belfield | As a user, I would like to be able to complete a challenge with a teacher. (4 story points) |
| Riley Owen | Scrum master for this sprint. Continued to develop assets for the project. |
| Joshua Poteet | Worked on assets for the project and continued to study testing options. |

Sprint Duration:

The duration of sprint 4 consisted of-

4 team members, 20 team hours.

Tasks Performed:

- Question importer completed. Now working on making a GUI for the question importer for ease of use. (Sam Collins, 8 hours)

- Settings menu errors resolved at present. (Joshua Belfield, 3 hours)

- Continued asset production, working on menuing assets. (Riley Owen, 6 hours)

- Testing research. Concluded that manual playtesting is the best solution for game, some unit testing can be conducted for importer system. (Josh Poteet, 3 hours)

Challenges Faced:

Minimal challenges this sprint. Availability of members was fickle, as this project is not their primary obligations. Sprints were effective and many important decisions were made on how exactly our team would be able to successfully implement the “challenge” system between the player and teachers.

Sprint Review:

Was the sprint goal achieved? Yes/No: Provide details.

Yes. All goals achieved, although asset production continues to be ongoing. The menu is officially done and major progress has been made on the implementation of the assets into the scenes.

Feedback from Customers/Stake holders/Product owner, etc.

Stakeholder (Prof. Shaik) implemented new requirement for project management, more robust testing of product. No other notes.

Definition of Done Redefined? Adjustments planned?

No. No changes deemed necessary.

Focus for next sprint

Refining combat system, production of more assets, implementation of playtesting, and automated testing.

Sprint Retrospective:

Currently no adjustments planned to the process. Velocity approach not deemed necessary, we are on target to complete all objectives by the due project due date. We have also made significant progress to show in the midterm 2 presentation.

PBI Management Process

No new tasks added. Tasks completed shifted to “Done” column. Definition of ready kept at current, as tasks are ongoing as of yet.

Scrum Summaries:

Tuesday Scrum:

Riley was decided to be the Sprint master for these next two sprint as he is having a child soon and this will be purely a documentation role. Sam is continuing to work on the GUI for the question importer, we are starting to be able to compile all questions into a list to be randomly imported into the question boxes. Josh Poteet created sprites for background of class rooms in the game, such as whiteboards and desks. Joshua Belfield implemented a testing script based of the testing script from a separate team in order to fulfill testing requirements.

Thursday Scrum:

Assets were created for all boss scenes and the test scenes were pushed to main, along these lines a intor animation was created for the game to display our teams logo and the title page for the game. More studies were done to find and develop music for the game by Riley and Josh Poteet. Joshua Belfield spearheaded our development for the attack and defense systems that the teacher characters will use against the players. These methods were then tweaked to be both challenging but also fair to the user, it was decided that the user should not have a method to defend but that the user would have usable potion items that would apply certain advantages, such as health or strength.

Attendance Record:

Tuesday:

- Josh Poteet, Sam Collins, Joshua Belfield, Riley Owen present.

Thursday:

- Sam Collins, Joshua Belfield, Joshua Poteet, and Riley Owen present.