Sprint Report 7

Sprint Period: (04/03/26 - 04/10/26)

Team:

- Product Owner- All members.

- Scrum Master- Riley Owen
Programmers- Joshua Belfield, Sam F. Collins, Joshua Poteet

Sprint Goals:

Goal 1-  Complete Question Importer.

Goal 2- Integrate Question Importer into Battle System

Goal 3- Continue Battle System Work

Goal 4- Continue Asset Production

Goal 5- Implement Testing Plan

| Developers | User Stories |
| --- | --- |
| Sam Collins | As a user, I would like to be able to create questions to use with the game, and import question sets into the game. (8 story points) |
| Joshua Belfield | As a user, I would like to be able to complete a challenge with a teacher. (4 story points) |
| Riley Owen | Scrum master for this sprint. Continued to develop assets for the project. |
| Joshua Poteet | Worked on assets for the project and finished studying testing options. |

Sprint Duration:

The duration of sprint 4 consisted of-

4 team members, 20 team hours.

Tasks Performed:

- Question importer completed. (Sam Collins, 6 hours)

- Integrate question importer into battle system. (Sam Collins, 2 hours)

- Testing research. Concluded that manual playtesting is the best solution for game, some unit testing can be conducted for importer system. (Josh Poteet, 2 hours)

- Worked on automated testing where possible. Made testing script in gdscript as well as CI/CD pipeline (Joshua Belfield, 3 hours)

- Created asset for the game, such as the main menu screen. (Josh Poteet, 3 hours)

Challenges Faced:

Minimal challenges were faced this sprint. The main ones being learning how to integrate automated testing into the process of pushing and pulling from branches. This was a process that had to have some research done on it to fully understand how it integrated into our current system.

Another challenge that was faced during this sprint was the senior computing exam, which for some students complicated their weekly schedule. Some effort and time needed to be allocated during sprint time to work on the exit exam and have it completed by the appropriate time.

Sprint Review:

Was the sprint goal achieved? Yes/No: Provide details.

Yes the sprint goal was achieved. The automated testing was implemented, assets were produced for the rest of the project, battle system refinements were conceptualized, and question importer was completed for full integration.

Feedback from Customers/Stake holders/Product owner, etc.

Stakeholder (Prof. Shaik) approved of the efforts given towards working on automated testing and encouraged research in several directions. No other notes.

Definition of Done Redefined? Adjustments planned?

No. No changes deemed necessary.

Focus for next sprint

Next sprint will be focused on trying to make the project approachable and presentable to Prof. Shaik. Further refinements on game mechanics and graphics will be made so that project appears cleaner and runs closer to how it might be expected to run upon release

Sprint Retrospective:

Currently no adjustments planned to the process. Velocity approach not deemed necessary, we are on target to complete all objectives by the due project due date. We have also made significant progress to show in the midterm 2 presentation. The automated testing has a good start but does need some more refinement and expansion. Some reworking of combat functionalities are needed, which are going to be worked into following sprint(s). Overall a decently productive week, but still plenty of progress to go.

PBI Management Process

No new tasks added. Tasks completed shifted to “Done” column. Definition of ready kept at current, as tasks are ongoing as of yet.

Scrum Summaries:

Tuesday Scrum:

Team meetup happened on Tuesday. The group determined that Riley Owen was going to continue as the scrum master for the next sprint, since the due date for his child was soon approaching. Delegation of tasking was done to determine who was going to be handling certain tasks over the course of this sprint. Sam Collins chose to work more on the question importer to make it integrate with the rest of the project and Josh Poteet decided to take up the asset creation that Riley Owen had left off from during this sprint. Joshua Belfield worked on the automated testing and CI/CD pipeline creation. After initial tasking was determined, the group took to working on their respective tasks and establishing timelines for work for the coming week. Additional time was spent talking about how the combat of the project was going to be refined in the coming sprints and what features we had the time to implement and include in our project.

Thursday Scrum:

Team meetup happened between Sam Collins and Joshua Belfield. The two groupmates listened to information pertaining to the Senior Computing Exit Exam. The two students engaged with following discussion pertaining to the details of the exit exam and asked questions as appropriate to Professor Kinser. After the course of the discussion, more work was done on question importer and research on CI/CD pipeline creation by Sam Collins and Joshua Belfield respectively. Conceptualization on future sprints and scrum masters were also done since Riley Owen is going to be occupied with attending to a newborn child. After discussion was finished, Sam Collins and Joshua Belfield concluded scrum meeting with reviewing some bugs in code that had been developed by Sam Collins.

Attendance Record:

Tuesday:

- Josh Poteet, Sam Collins, Joshua Belfield, Riley Owen present.

Thursday:

- Sam Collins and Joshua Belfield present. Riley Owen absent due to wife in labor, Josh Poteet absent due to choice in prioritizing Honors Thesis over SE2 work.