Sprint Report 8

Sprint Period: (04/11/26 - 04/18/26)

Team:

- Product Owner- All members.

- Scrum Master- Riley Owen
Programmers- Joshua Belfield, Sam F. Collins, Joshua Poteet

Sprint Goals:

Goal 1-  Mechanical refinements

Goal 2- Improvements to Automatic Product Testing

Goal 3- Graphical refinements

| Developers | User Stories |
| --- | --- |
| Sam Collins | As a user, I would like for combat to be mechanically engaging. (8 story points) |
| Joshua Belfield | (Joshua Belfield worked on CI/CD tasks, and thus his work does not fit any user stories) |
| Riley Owen | Scrum master for this sprint. Continued to develop assets for the project. |
| Joshua Poteet | As a user, I would like to have the product appear visually engaging from start to finish. (4 story points) |

Sprint Duration:

The duration of sprint 4 consisted of-

4 team members, 14 team hours.

Tasks Performed:

- Item system added for combat. (Sam Collins, 6 hours)

- Bug fixes on combat system. (Sam Collins, 2 hours)

- Created new UI assets, implemented them in main menu. (Josh Poteet, 2 hours)

- Improved on automated testing. Made testing script in gdscript as well as CI/CD pipeline (Joshua Belfield, 4 hours)

Challenges Faced:

Minimal challenges were faced this sprint.

Sprint Review:

Was the sprint goal achieved? Yes/No: Provide details.

Yes the sprint goal was achieved. The automated testing was improved, the main menu was changed to look more polished, combat was improved and a new mechanic was implemented.

Feedback from Customers/Stake holders/Product owner, etc.

Stakeholder (Prof. Shaik) approved of the efforts given towards working on automated testing and encouraged research in several directions. No other notes.

Definition of Done Redefined? Adjustments planned?

No. No changes deemed necessary.

Focus for next sprint

Next sprint will be focused on trying to make the project approachable and presentable to Prof. Shaik. Further refinements on game mechanics and graphics will be made so that project appears cleaner and runs closer to how it might be expected to run upon release.

Sprint Retrospective:

Currently no adjustments planned to the process. Velocity approach not deemed necessary, we are on target to complete all objectives by the due project due date. We have also made significant progress to show in the midterm 2 presentation. Automated testing continues improvement, and combat has reached DOD for now.

PBI Management Process

No new tasks added. Tasks completed shifted to “Done” column. Definition of ready kept at current, as tasks are ongoing as of yet.

Scrum Summaries:

Tuesday Scrum:

Riley Owen was absent due to paternal leave. Goals set as continued asset development, automated testing improvement, and full implementation of the Item system.

Thursday Scrum:

No formal scrum was held, as we were assuming we’d be tested by Professor Shaik. Joshua Belfield and Sam Collins worked on the automated testing setup and the combat system, including the addition of a new Item mechanic.

Attendance Record:

Tuesday:

- Josh Poteet, Sam Collins, Joshua Belfield.

Thursday:

- Josh Poteet, Sam Collins, and Joshua Belfield present.